GestureGuard — End-to-End Implementation Guide

GestureGuard exists to make media control hands-free, private, and accessible.
Using a regular webcam and on-device processing, it recognizes simple hand gestures (open palm, fist, point left/right, thumbs up/down) and maps them to system media actions (play/pause, next/previous, volume up/down, mute). No cloud, no account—works offline on typical student laptops.

Why this matters

- Convenience: control playback while presenting, cooking, or across the room.

- Accessibility: offers an alternative input modality when keyboard/mouse aren’t ideal.

- Privacy & cost: on-device inference, no uploads, no special hardware.

- Student-friendly: lightweight stack and clear architecture for learning CV + UI + OS integration.

Primary goals

- Reliable real-time gesture detection at ~30 FPS on CPU

- Cross-platform media control (Windows/macOS/Linux)

- Simple desktop UI to start/stop, preview, and tweak sensitivity

- Packaged binaries for easy sharing and demos

1) Step-by-step implementation plan

Phase 0 — Project bootstrap (Day 1–2)

- Create repo & scaffolding (commands below):

  - Python package (core CV + gesture logic)

  - Desktop UI (PySide6) or Web UI (FastAPI + small React/Vite client)

  - CLI runner for headless mode

  - Tests, docs, CI

- Decide gestures for v1:

  - Play/Pause (✋ open palm)

  - Next (👉 index point right)

  - Previous (👈 index point left)

  - Volume Up/Down (👍 / 👎)

  - Mute (✊ fist)

Tip: Start rule-based from keypoint geometry; add ML classifier later for robustness.

Phase 1 — Camera & hand tracking (Week 1)

- Implement video capture with OpenCV.

- Integrate hand landmarks using MediaPipe Hands (fast, on-device).

- Stabilize landmarks:

  - Smoothing filter over last N frames

  - Drop low-confidence frames

- Build a HandFrame data model (normalized keypoints, handedness, confidence).

Deliverable: A window that draws hand skeleton + prints per-frame landmark arrays.

Phase 2 — Gesture definitions (Week 2)

- Feature engineering (from 21 landmarks):

  - Finger curls (angle at PIP/DIP)

  - Relative directions (index tip vs wrist vector)

  - Hand openness (avg fingertip–palm distance)

  - Temporal features (hold duration)

- Rule-based detector v1:

  - Implement is_open_palm, is_point_right, is_point_left, is_thumb_up, is_thumb_down, is_fist.

- State & debouncing:

  - Require gesture to persist ≥ k frames

  - Cooldowns to prevent double triggers

- Config YAML mapping gestures → actions.

Deliverable: Console logs firing stable gesture events.

Phase 3 — Media control integration (Week 3)

Create an ActionDispatcher abstraction with OS-specific backends:

- Play/Pause / Next / Previous: send global media keys

  - Windows: ctypes keybd_event or keyboard lib

  - macOS: AppleScript for Music/Spotify, or CGEvent

  - Linux: MPRIS over DBus (python-dbus), or xdotool

- Volume:

  - Windows: pycaw

  - macOS: AppleScript / osascript -e "set volume..."

  - Linux: PulseAudio via pulsectl

Deliverable: Gestures actually control OS media.

Phase 4 — User interface & settings (Week 4)

Option A: PySide6 Desktop (simplest cross-platform)

- Live camera preview with overlay

- Toggle per-gesture on/off

- Slider: detection sensitivity, hold duration

- Dropdown: camera index, FPS limit

- Test panel: simulate action

Option B: FastAPI + React

- FastAPI serves REST/WebSocket for frames/telemetry

- React (Vite) dashboard in browser

- Use pywebview if you still want a desktop feel

Deliverable: Settings persist to ~/.gestureguard/config.yml.

Phase 5 — Quality & performance (Week 5)

- Latency profiling (target < 50–70 ms per frame @ 30 FPS)

- Fallbacks: auto-reduce resolution; cap FPS

- Error handling: camera busy/not found, permission prompts, missing OS backends

- Logging with rich (colored console) + rotating logs

Phase 6 — Optional ML classifier (Week 6)

- Collect samples (save features + label from UI hotkey)

- Train lightweight classifier:

  - Scikit-learn: SVM / RandomForest on engineered features

  - OR TensorFlow Lite small MLP

- Export model + calibrate thresholds

- Hybrid approach: rule-based for obvious gestures, ML for tricky ones.

Deliverable: model.pkl or .tflite loaded at runtime.

Phase 7 — Packaging & release (Week 7)

- PyInstaller one-file executables per OS

- .dmg / .msi / AppImage (optional)

- Auto-update via GitHub Releases + --version CLI

- Sign binaries if possible (optional for student project)

Phase 8 — Documentation & demo (Week 8)

- MkDocs site: quick start, settings, OS notes, troubleshooting

- Test matrix across 2 laptops, 3 lighting conditions

- Recorded demo: 60–90s screen capture + webcam overlay

2) Technology stack (what & why)

- Python 3.11+ — fast iteration, great CV ecosystem.

- OpenCV — camera IO, drawing overlays, image utils.

- MediaPipe Hands — robust, real-time hand landmarks on CPU.

- NumPy — vector math for features.

- PySide6 (Qt) or FastAPI + React — simple UI/settings.

- PyInstaller — cross-platform packaging.

- pytest + pytest-qt (if PySide6) — testing.

- ruff + black + mypy — lint, format, type safety.

- MkDocs + Material — clean docs site.

- GitHub Actions — CI for lint/test/build.

- OS Integration

  - Windows: pycaw, keyboard

  - macOS: osascript/AppleScript, pyobjc (if needed)

  - Linux: pulsectl, python-dbus (MPRIS)

3) Task division

Ojas —

- Architecture & repo setup

- Camera + MediaPipe integration

- Feature engineering & rule-based gestures

- ActionDispatcher OS backends

- Packaging, CI/CD, release

- Integration tests

- Final performance pass

Bhumi —

- UI (PySide6 or React) scaffolding & components

- Settings persistence (YAML) + validation

- Telemetry panel (FPS, CPU, detection confidence)

- Test harness & unit tests (fixtures, golden images)

- Documentation site (MkDocs), usage guide, API docs

- Demo script + screen recording

- Dataset tooling for ML phase (collector UI)

Work in parallel: you expose a clean Python API; your partner consumes it in UI/tests.